MORN SODA

Subscription Box E-Commerce Platform

Epics  ·  User Stories  ·  Tasks  |  Jira-Style Project Backlog  |  June 2026

HOW TO READ THIS DOCUMENT

| EPIC A big feature area (e.g. Authentication) | USER STORY What a user needs to do or get | TASK One specific piece of work for a developer |
| --- | --- | --- |

Points guide:  1pt = 1 day of work for 1 developer.  Hours in Tasks = estimated hours.

TEAM ROLES

| BE — Backend Dev FastAPI, Python, API endpoints | FE — Frontend Dev Vue 3, connect UI to API | DB — Database Dev MySQL schema, queries | TL — Team Lead Review, deploy, planning |
| --- | --- | --- | --- |

EPIC EPIC-01 Project Setup & Infrastructure

| Priority: High | Story Points: 13 | Assigned To: TL + DB + BE | Status: To Do |
| --- | --- | --- | --- |

📌  Set up the full project foundation: Git repository, database, backend skeleton, environment config, and CI pipeline.

USER STORY US-01.1 Set Up Git Repository & Folder Structure

As a team lead, I want the project code organized in Git so that all team members can work on the same codebase without losing each other's work.

| Priority: High | Points: 5 | Assignee: TL | Status: To Do |
| --- | --- | --- | --- |

Acceptance Criteria:

Git repo exists with frontend/ and backend/ folders

README.md explains how to run the project

.gitignore excludes node_modules, venv, .env files

main branch is protected — no direct commits allowed

| T-01.1.1 | Create GitHub repository and push initial frontend code | DevOps | TL | 2h |
| --- | --- | --- | --- | --- |

→ Include frontend/ folder with all Vue files already built

| T-01.1.2 | Create backend/ folder structure with placeholder files | Backend | BE | 2h |
| --- | --- | --- | --- | --- |

→ main.py, requirements.txt, app/ folders

| T-01.1.3 | Write README.md with setup instructions | DevOps | TL | 1h |
| --- | --- | --- | --- | --- |

→ How to run frontend and backend locally

| T-01.1.4 | Set up .gitignore and branch protection rules | DevOps | TL | 1h |
| --- | --- | --- | --- | --- |

→ Protect main branch, require pull request to merge

USER STORY US-01.2 Set Up MySQL Database

As a database developer, I want the MySQL database created and all tables set up so that the backend can store and retrieve data.

| Priority: High | Points: 8 | Assignee: DB | Status: To Do |
| --- | --- | --- | --- |

Acceptance Criteria:

mornsoda_db database exists in MySQL

All 7 tables created: users, plans, subscriptions, payments, boxes, products, box_products

Foreign key relationships are correct

Test data is seeded (at least 3 plans, 2 admin users, 5 test subscribers)

| T-01.2.1 | Write schema.sql with all 7 CREATE TABLE statements | Database | DB | 4h |
| --- | --- | --- | --- | --- |

→ Include all columns, types, and foreign keys as per Technical Document

| T-01.2.2 | Write seed.sql with test data for all tables | Database | DB | 3h |
| --- | --- | --- | --- | --- |

→ Plans, admin user, 5 subscribers, sample payments

| T-01.2.3 | Test all foreign key relationships work correctly | Database | DB | 1h |
| --- | --- | --- | --- | --- |

→ Insert/delete cascades, verify no orphan records

USER STORY US-01.3 Set Up FastAPI Backend Skeleton

As a backend developer, I want the FastAPI project running locally so that I can start adding API endpoints on top of it.

| Priority: High | Points: 5 | Assignee: BE | Status: To Do |
| --- | --- | --- | --- |

Acceptance Criteria:

uvicorn main:app --reload starts without errors

http://localhost:8000/docs shows API documentation page

Database connection is working (no connection error)

Health check endpoint GET /health returns {"status": "ok"}

| T-01.3.1 | Create main.py with FastAPI app and health endpoint | Backend | BE | 2h |
| --- | --- | --- | --- | --- |

→ Include CORS config for http://localhost:5173

| T-01.3.2 | Create database.py with SQLAlchemy MySQL connection | Backend | BE | 2h |
| --- | --- | --- | --- | --- |

→ Use DATABASE_URL from .env file

| T-01.3.3 | Create requirements.txt and verify pip install works | Backend | BE | 1h |
| --- | --- | --- | --- | --- |

→ fastapi, uvicorn, sqlalchemy, pymysql, python-jose, passlib, python-dotenv

EPIC EPIC-02 Authentication & Login

| Priority: High | Story Points: 21 | Assigned To: BE + FE | Status: To Do |
| --- | --- | --- | --- |

📌  Allow users to register, log in, and log out securely using JWT tokens. Connect the existing Login/Register UI to the real API.

USER STORY US-02.1 User Registration

As a new visitor, I want to create an account with my name, email, and password so that I can subscribe to a plan.

| Priority: High | Points: 8 | Assignee: BE + FE | Status: To Do |
| --- | --- | --- | --- |

Acceptance Criteria:

POST /auth/register accepts name, email, password, role

Password is hashed with bcrypt before saving

Duplicate email returns error: "Email already exists"

Success returns the new user object (without password)

Register form in Vue shows success or error message

| T-02.1.1 | Create SQLAlchemy User model in app/models/user.py | Database | DB | 2h |
| --- | --- | --- | --- | --- |

→ id, name, email, password_hash, role, created_at

| T-02.1.2 | Create Pydantic schemas: UserCreate, UserOut in app/schemas/user.py | Backend | BE | 1h |
| --- | --- | --- | --- | --- |

→ UserCreate has plain password, UserOut never returns password

| T-02.1.3 | Build POST /auth/register endpoint | Backend | BE | 2h |
| --- | --- | --- | --- | --- |

→ Hash password with bcrypt, save to DB, return UserOut

| T-02.1.4 | Connect Vue RegisterPage.vue to POST /auth/register | Frontend | FE | 2h |
| --- | --- | --- | --- | --- |

→ On success redirect to /login, show error message on fail

| T-02.1.5 | Test registration with duplicate email returns 400 error | Testing | TL | 1h |
| --- | --- | --- | --- | --- |

→ Manual test + check DB has only one record

USER STORY US-02.2 User Login with JWT Token

As a registered user, I want to log in with my email and password so that I can access my account.

| Priority: High | Points: 8 | Assignee: BE + FE | Status: To Do |
| --- | --- | --- | --- |

Acceptance Criteria:

POST /auth/login returns a JWT access token

Wrong password returns 401 Unauthorized

Token is stored in localStorage after login

Admin role → redirected to /admin dashboard

Subscriber role → redirected to /dashboard

Token expires after 24 hours

| T-02.2.1 | Build POST /auth/login endpoint | Backend | BE | 3h |
| --- | --- | --- | --- | --- |

→ Verify bcrypt hash, create JWT with user id + role inside

| T-02.2.2 | Create JWT token helper functions in app/auth.py | Backend | BE | 2h |
| --- | --- | --- | --- | --- |

→ create_access_token(), verify_token(), get_current_user()

| T-02.2.3 | Update useAuthStore.js to call real API and save JWT | Frontend | FE | 2h |
| --- | --- | --- | --- | --- |

→ Store token in localStorage, decode role for redirect

| T-02.2.4 | Replace demo login buttons with real API call in LoginPage.vue | Frontend | FE | 1h |
| --- | --- | --- | --- | --- |

→ Remove demoLogin() function, use real POST /auth/login

USER STORY US-02.3 Protected Routes & Logout

As a developer, I want pages to be protected so that users cannot see admin or subscriber pages without logging in.

| Priority: High | Points: 5 | Assignee: BE + FE | Status: To Do |
| --- | --- | --- | --- |

Acceptance Criteria:

Visiting /admin without login redirects to /login

Visiting /dashboard without login redirects to /login

GET /auth/me requires Bearer token in header

Logout clears token from localStorage and redirects to /

Vue Router navigation guard checks auth store before routing

| T-02.3.1 | Build GET /auth/me endpoint protected by JWT | Backend | BE | 1h |
| --- | --- | --- | --- | --- |

→ Returns current user info, 401 if no/bad token

| T-02.3.2 | Add Vue Router navigation guards in router/index.js | Frontend | FE | 2h |
| --- | --- | --- | --- | --- |

→ Check authStore.isLoggedIn and role before each route

| T-02.3.3 | Wire logout button in AdminLayout and SubscriberLayout to clear token | Frontend | FE | 1h |
| --- | --- | --- | --- | --- |

→ Call authStore.logout() and router.push("/")

| T-02.3.4 | Test all protected routes redirect correctly | Testing | TL | 1h |
| --- | --- | --- | --- | --- |

→ Test in browser: direct URL access while not logged in

EPIC EPIC-03 Subscription Plan Management

| Priority: High | Story Points: 18 | Assigned To: BE + FE | Status: To Do |
| --- | --- | --- | --- |

📌  Allow admin to create, edit, and delete subscription plans. Show plans on the public homepage for visitors to browse.

USER STORY US-03.1 Admin Can Manage Plans

As an admin, I want to create, edit, and delete subscription plans so that I can control what products customers can subscribe to.

| Priority: High | Points: 10 | Assignee: BE + FE | Status: To Do |
| --- | --- | --- | --- |

Acceptance Criteria:

GET /plans returns all plans

POST /plans creates a new plan (admin only)

PUT /plans/{id} updates an existing plan (admin only)

DELETE /plans/{id} deletes a plan (admin only)

Plans page in admin UI shows real data from API

Admin can click Edit or Delete on each plan row

| T-03.1.1 | Create SQLAlchemy Plan model | Database | DB | 2h |
| --- | --- | --- | --- | --- |

→ id, name, price, items_per_box, description, is_active

| T-03.1.2 | Build GET /plans and POST /plans endpoints | Backend | BE | 2h |
| --- | --- | --- | --- | --- |

→ GET is public, POST requires admin JWT

| T-03.1.3 | Build PUT /plans/{id} and DELETE /plans/{id} endpoints | Backend | BE | 2h |
| --- | --- | --- | --- | --- |

→ Both require admin JWT, DELETE checks no active subscriptions exist first

| T-03.1.4 | Connect admin PlansPage.vue to real API | Frontend | FE | 3h |
| --- | --- | --- | --- | --- |

→ Load plans on mount, handle edit modal, handle delete confirm

| T-03.1.5 | Add edit plan modal/form to PlansPage.vue | Frontend | FE | 1h |
| --- | --- | --- | --- | --- |

→ Show form with current values, save to PUT endpoint

USER STORY US-03.2 Public Homepage Shows Real Plans

As a website visitor, I want to see the available subscription plans on the homepage so that I can decide which plan to buy.

| Priority: Medium | Points: 4 | Assignee: FE | Status: To Do |
| --- | --- | --- | --- |

Acceptance Criteria:

Homepage plan cards show real plan names and prices from the database

Only active plans (is_active = true) are shown

"Get Started" button links to /register

Plans load within 2 seconds

| T-03.2.1 | Connect HomePage.vue plans section to GET /plans | Frontend | FE | 3h |
| --- | --- | --- | --- | --- |

→ Filter is_active = true, display name, price, items_per_box

| T-03.2.2 | Add loading spinner and error message to homepage plans | Frontend | FE | 1h |
| --- | --- | --- | --- | --- |

→ Show spinner while fetching, show error if API fails

EPIC EPIC-04 Subscriber Management

| Priority: High | Story Points: 20 | Assigned To: BE + FE + DB | Status: To Do |
| --- | --- | --- | --- |

📌  Allow admin to view all subscribers, see their details and subscription status, and manage their accounts.

USER STORY US-04.1 Admin Views Subscriber List

As an admin, I want to see a list of all subscribers with their status so that I can manage customer accounts.

| Priority: High | Points: 8 | Assignee: BE + FE | Status: To Do |
| --- | --- | --- | --- |

Acceptance Criteria:

GET /subscriptions returns all subscribers with their plan and status

Admin subscriber list page shows real data

Admin can search by name or email

Admin can filter by status (Active, Paused, Cancelled)

Each row shows: name, email, plan, status, joined date

| T-04.1.1 | Create SQLAlchemy Subscription model | Database | DB | 2h |
| --- | --- | --- | --- | --- |

→ All columns from database schema including FK to users and plans

| T-04.1.2 | Build GET /subscriptions endpoint (admin only) | Backend | BE | 3h |
| --- | --- | --- | --- | --- |

→ JOIN users + plans, support ?status= and ?search= query params

| T-04.1.3 | Connect SubscriberListPage.vue to real API | Frontend | FE | 3h |
| --- | --- | --- | --- | --- |

→ Load data on mount, implement search and filter without re-fetching

USER STORY US-04.2 Admin Views Subscriber Detail

As an admin, I want to click a subscriber and see all their details so that I can help them with issues.

| Priority: Medium | Points: 6 | Assignee: BE + FE | Status: To Do |
| --- | --- | --- | --- |

Acceptance Criteria:

Clicking a subscriber row opens a detail view or modal

Detail shows: name, email, address, plan, status, joined date, payment history

| T-04.2.1 | Build GET /subscriptions/{id} endpoint | Backend | BE | 2h |
| --- | --- | --- | --- | --- |

→ Return full subscriber info including payment history

| T-04.2.2 | Add subscriber detail modal or page to admin UI | Frontend | FE | 3h |
| --- | --- | --- | --- | --- |

→ Show all fields and last 5 payments

| T-04.2.3 | Add "View" button to each row in SubscriberListPage.vue | Frontend | FE | 1h |
| --- | --- | --- | --- | --- |

→ Opens the detail modal with the subscriber data

USER STORY US-04.3 Admin Manages User Roles

As an admin, I want to assign roles to users (e.g. make someone a Curation Manager) so that team members have the right permissions.

| Priority: Medium | Points: 6 | Assignee: BE + FE | Status: To Do |
| --- | --- | --- | --- |

Acceptance Criteria:

Admin can change any user's role from the Roles page

Role change requires admin JWT

Page shows current role for each user

| T-04.3.1 | Build PATCH /users/{id}/role endpoint (admin only) | Backend | BE | 2h |
| --- | --- | --- | --- | --- |

→ Accepts new role value, validates against allowed enum

| T-04.3.2 | Connect RolesPage.vue to GET /users and PATCH /users/{id}/role | Frontend | FE | 3h |
| --- | --- | --- | --- | --- |

→ Load users table, add change role dropdown

| T-04.3.3 | Restrict endpoints by role in FastAPI using dependency injection | Backend | BE | 1h |
| --- | --- | --- | --- | --- |

→ get_current_admin(), get_current_billing_manager() dependencies

EPIC EPIC-05 Subscription Lifecycle (Pause / Resume / Skip / Cancel)

| Priority: High | Story Points: 24 | Assigned To: BE + FE | Status: To Do |
| --- | --- | --- | --- |

📌  Allow subscribers to manage their own subscription — pause it, resume it, skip a month, or cancel it. Wire the existing subscriber UI buttons to the real API.

USER STORY US-05.1 Subscriber Can View Their Subscription

As a subscriber, I want to see my subscription status and next billing date on my dashboard so that I know what is happening with my account.

| Priority: High | Points: 5 | Assignee: BE + FE | Status: To Do |
| --- | --- | --- | --- |

Acceptance Criteria:

GET /subscriptions/me returns the subscriber's own subscription

Subscriber dashboard shows: plan name, status, next billing date, started date

Correct badge color: green = Active, gold = Paused, red = Cancelled

| T-05.1.1 | Build GET /subscriptions/me endpoint | Backend | BE | 2h |
| --- | --- | --- | --- | --- |

→ Returns subscription joined with plan for logged-in subscriber

| T-05.1.2 | Connect subscriber DashboardPage.vue to GET /subscriptions/me | Frontend | FE | 2h |
| --- | --- | --- | --- | --- |

→ Replace static data with real API call

| T-05.1.3 | Connect SubscriptionPage.vue to show real subscription status | Frontend | FE | 1h |
| --- | --- | --- | --- | --- |

→ Show correct status badge and next billing date

USER STORY US-05.2 Subscriber Can Pause & Resume

As a subscriber, I want to pause my subscription when I am going on holiday so that I don't get charged and receive a box I can't use.

| Priority: High | Points: 6 | Assignee: BE + FE | Status: To Do |
| --- | --- | --- | --- |

Acceptance Criteria:

PATCH /subscriptions/{id}/pause sets status = paused, saves paused_at timestamp

Paused subscriber is not charged on billing day

PATCH /subscriptions/{id}/resume sets status = active

Pause button is disabled if already paused

Resume button is disabled if not paused

| T-05.2.1 | Build PATCH /subscriptions/{id}/pause endpoint | Backend | BE | 2h |
| --- | --- | --- | --- | --- |

→ Only works if status is active, sets paused_at = now

| T-05.2.2 | Build PATCH /subscriptions/{id}/resume endpoint | Backend | BE | 1h |
| --- | --- | --- | --- | --- |

→ Only works if status is paused, clears paused_at

| T-05.2.3 | Wire Pause and Resume buttons in SubscriptionPage.vue | Frontend | FE | 2h |
| --- | --- | --- | --- | --- |

→ Call correct API, reload subscription after action, show confirmation

| T-05.2.4 | Disable Pause button if paused, disable Resume if active | Frontend | FE | 1h |
| --- | --- | --- | --- | --- |

→ Use v-bind:disabled based on subscription.status

USER STORY US-05.3 Subscriber Can Skip a Month

As a subscriber, I want to skip one month so that I don't receive a box next month but my subscription continues after that.

| Priority: Medium | Points: 5 | Assignee: BE + FE | Status: To Do |
| --- | --- | --- | --- |

Acceptance Criteria:

PATCH /subscriptions/{id}/skip records a skip for next month

No box is shipped for the skipped month

Subscription remains active after the skip

Skip button shows confirmation before submitting

| T-05.3.1 | Create subscription_skips table or add skip flag to subscriptions | Database | DB | 2h |
| --- | --- | --- | --- | --- |

→ Track which months are skipped per subscription

| T-05.3.2 | Build PATCH /subscriptions/{id}/skip endpoint | Backend | BE | 2h |
| --- | --- | --- | --- | --- |

→ Records the skip for the upcoming month

| T-05.3.3 | Wire Skip button in SubscriptionPage.vue with confirmation dialog | Frontend | FE | 1h |
| --- | --- | --- | --- | --- |

→ Show "Are you sure?" confirm before calling API

USER STORY US-05.4 Subscriber Can Cancel

As a subscriber, I want to cancel my subscription so that I stop being charged after the current month.

| Priority: High | Points: 5 | Assignee: BE + FE | Status: To Do |
| --- | --- | --- | --- |

Acceptance Criteria:

PATCH /subscriptions/{id}/cancel sets status = cancelled, saves cancelled_at

Cancelled subscriber is not charged next month

Cancel button shows a warning before confirming

After cancel, page shows Cancelled status and win-back message

| T-05.4.1 | Build PATCH /subscriptions/{id}/cancel endpoint | Backend | BE | 2h |
| --- | --- | --- | --- | --- |

→ Sets status = cancelled and cancelled_at = now

| T-05.4.2 | Wire Cancel button in SubscriptionPage.vue | Frontend | FE | 2h |
| --- | --- | --- | --- | --- |

→ Show confirmation warning, call API, reload status

| T-05.4.3 | Show win-back message after cancellation | Frontend | FE | 1h |
| --- | --- | --- | --- | --- |

→ Display "Want to come back? Get 20% off" message after status = cancelled

USER STORY US-05.5 New Subscriber Can Choose a Plan and Subscribe

As a new user, I want to choose a subscription plan and subscribe so that I start receiving boxes.

| Priority: High | Points: 3 | Assignee: BE + FE | Status: To Do |
| --- | --- | --- | --- |

Acceptance Criteria:

Subscriber can select a plan and submit payment info

POST /subscriptions creates a new subscription with status = active

First payment is recorded in payments table

User is redirected to subscriber dashboard after subscribing

| T-05.5.1 | Build POST /subscriptions endpoint | Backend | BE | 2h |
| --- | --- | --- | --- | --- |

→ Create subscription + first payment record, link to user

| T-05.5.2 | Connect plan selection flow in RegisterPage or new SelectPlanPage | Frontend | FE | 1h |
| --- | --- | --- | --- | --- |

→ After register, show plans, on select → POST /subscriptions

EPIC EPIC-06 Box Curation

| Priority: High | Story Points: 22 | Assigned To: BE + FE + DB | Status: To Do |
| --- | --- | --- | --- |

📌  Allow the Curation Manager to build a monthly box by selecting products for each slot. Allow admin to lock the box when ready.

USER STORY US-06.1 Admin Creates a New Box for a Month

As an admin, I want to create a new box slot for a specific month and plan so that the Curation Manager can start filling it.

| Priority: High | Points: 5 | Assignee: BE + FE | Status: To Do |
| --- | --- | --- | --- |

Acceptance Criteria:

POST /boxes creates a box with month, plan_id, status = drafting

Box appears in admin Box Curation page

Two boxes cannot be created for the same month and plan

| T-06.1.1 | Create SQLAlchemy Box model and BoxProduct model | Database | DB | 2h |
| --- | --- | --- | --- | --- |

→ boxes and box_products tables

| T-06.1.2 | Build POST /boxes endpoint (admin only) | Backend | BE | 2h |
| --- | --- | --- | --- | --- |

→ Check for duplicate month+plan_id before creating

| T-06.1.3 | Add "Create New Box" button to BoxCurationPage.vue | Frontend | FE | 1h |
| --- | --- | --- | --- | --- |

→ Month picker + plan selector form, calls POST /boxes

USER STORY US-06.2 Curation Manager Adds Products to Box

As a Curation Manager, I want to select products for each slot in a box so that I can build the monthly box.

| Priority: High | Points: 10 | Assignee: BE + FE | Status: To Do |
| --- | --- | --- | --- |

Acceptance Criteria:

PUT /boxes/{id}/products updates the product list in a box

Each product slot shows product name and stock level

Cannot add a product that has zero stock

Product grid in UI updates when a slot is filled

Box notes text area saves correctly

| T-06.2.1 | Build GET /boxes/{id} endpoint with products list | Backend | BE | 2h |
| --- | --- | --- | --- | --- |

→ Return box info + list of products in each slot

| T-06.2.2 | Build PUT /boxes/{id}/products endpoint | Backend | BE | 3h |
| --- | --- | --- | --- | --- |

→ Replace box_products records for this box

| T-06.2.3 | Connect BoxCurationPage.vue product slots to real API | Frontend | FE | 3h |
| --- | --- | --- | --- | --- |

→ Click slot → open product picker modal → save selection

| T-06.2.4 | Add product picker modal with search and stock display | Frontend | FE | 2h |
| --- | --- | --- | --- | --- |

→ Filter out products with stock = 0

USER STORY US-06.3 Admin Locks the Box

As an admin, I want to lock the box when curation is complete so that no more changes can be made before shipping.

| Priority: High | Points: 5 | Assignee: BE + FE | Status: To Do |
| --- | --- | --- | --- |

Acceptance Criteria:

PATCH /boxes/{id}/lock changes status from drafting to locked

Locked box cannot have products changed

Lock Box button is only visible to admin

Locked boxes show a lock icon in the UI

| T-06.3.1 | Build PATCH /boxes/{id}/lock endpoint (admin only) | Backend | BE | 2h |
| --- | --- | --- | --- | --- |

→ Set status = locked, locked_at = now. Reject if already locked.

| T-06.3.2 | Wire "Lock Box" button in BoxCurationPage.vue | Frontend | FE | 2h |
| --- | --- | --- | --- | --- |

→ Call PATCH endpoint, show confirmation, reload box status

| T-06.3.3 | Disable all product slot editing when box status = locked | Frontend | FE | 1h |
| --- | --- | --- | --- | --- |

→ Use v-bind:disabled based on box.status

USER STORY US-06.4 Subscriber Can See Their Monthly Box

As a subscriber, I want to see what products are in my current monthly box so that I know what I am receiving.

| Priority: Medium | Points: 2 | Assignee: BE + FE | Status: To Do |
| --- | --- | --- | --- |

Acceptance Criteria:

GET /boxes/my-current returns the current box for the subscriber's plan

Subscriber My Box page shows real product names and images

If box is still drafting, show "Your box is being prepared" message

| T-06.4.1 | Build GET /boxes/my-current endpoint | Backend | BE | 1h |
| --- | --- | --- | --- | --- |

→ Find locked box for subscriber's plan and current month

| T-06.4.2 | Connect MyBoxPage.vue to GET /boxes/my-current | Frontend | FE | 1h |
| --- | --- | --- | --- | --- |

→ Show products or "being prepared" message

EPIC EPIC-07 Billing & Payments

| Priority: High | Story Points: 26 | Assigned To: BE + FE + DB | Status: To Do |
| --- | --- | --- | --- |

📌  Handle monthly automatic billing, failed payment retries, refunds, and payment history for both admin and subscribers.

USER STORY US-07.1 System Runs Monthly Billing

As an admin, I want the system to automatically charge all active subscribers on the 1st of each month so that I don't have to do it manually.

| Priority: High | Points: 10 | Assignee: BE | Status: To Do |
| --- | --- | --- | --- |

Acceptance Criteria:

A scheduled job runs on the 1st of every month

All active subscriptions are charged

Paused and cancelled subscriptions are skipped

Each charge creates a record in the payments table

Successful charge → status = completed

Failed charge → status = failed, retry_count = 0

| T-07.1.1 | Create SQLAlchemy Payment model | Database | DB | 2h |
| --- | --- | --- | --- | --- |

→ All columns from schema: id, subscription_id, amount, status, charged_at, retry_count

| T-07.1.2 | Write billing service function: charge_all_active_subscriptions() | Backend | BE | 4h |
| --- | --- | --- | --- | --- |

→ Loop over active subscriptions, create payment records

| T-07.1.3 | Set up APScheduler or Celery job to run billing on 1st of month | Backend | BE | 3h |
| --- | --- | --- | --- | --- |

→ Use APScheduler for simplicity in school project

| T-07.1.4 | Add POST /billing/run-now endpoint for admin to trigger billing manually | Backend | BE | 1h |
| --- | --- | --- | --- | --- |

→ Only for admin, useful for testing

USER STORY US-07.2 Admin Views All Payments

As a billing manager, I want to see all payments in a table so that I can monitor payment health and find failed ones quickly.

| Priority: High | Points: 6 | Assignee: BE + FE | Status: To Do |
| --- | --- | --- | --- |

Acceptance Criteria:

GET /payments returns all payments with subscriber name and amount

Admin billing page shows real data from API

Admin can filter by status: All / Failed / Refunded

Each row shows: subscriber, plan, amount, status, date

| T-07.2.1 | Build GET /payments endpoint (admin/billing manager only) | Backend | BE | 3h |
| --- | --- | --- | --- | --- |

→ JOIN payments + subscriptions + users, support ?status= filter

| T-07.2.2 | Connect BillingPage.vue to GET /payments | Frontend | FE | 3h |
| --- | --- | --- | --- | --- |

→ Replace static data, implement tab filter (All/Failed/Refunded)

USER STORY US-07.3 Admin Can Retry Failed Payments

As a billing manager, I want to retry a failed payment so that I can recover revenue without waiting for the next billing cycle.

| Priority: High | Points: 5 | Assignee: BE + FE | Status: To Do |
| --- | --- | --- | --- |

Acceptance Criteria:

POST /payments/{id}/retry attempts the charge again

retry_count increases by 1 each time

After 3 retries, status changes to "permanently_failed"

Retry button appears only for failed payments

Success message shows after retry

| T-07.3.1 | Build POST /payments/{id}/retry endpoint | Backend | BE | 3h |
| --- | --- | --- | --- | --- |

→ Check retry_count < 3, attempt charge, update status and retry_count

| T-07.3.2 | Wire Retry button in BillingPage.vue to POST /payments/{id}/retry | Frontend | FE | 2h |
| --- | --- | --- | --- | --- |

→ Show success/error toast after retry, reload payment list

USER STORY US-07.4 Admin Can Issue Refunds

As a billing manager, I want to issue a refund to a subscriber so that I can resolve customer complaints.

| Priority: Medium | Points: 5 | Assignee: BE + FE | Status: To Do |
| --- | --- | --- | --- |

Acceptance Criteria:

POST /payments/{id}/refund changes status to refunded

Refund button only visible for completed payments

Confirmation dialog shown before refund is issued

Payment list shows Refunded badge after success

| T-07.4.1 | Build POST /payments/{id}/refund endpoint | Backend | BE | 2h |
| --- | --- | --- | --- | --- |

→ Only works if status = completed, sets status = refunded

| T-07.4.2 | Wire Refund button in BillingPage.vue | Frontend | FE | 2h |
| --- | --- | --- | --- | --- |

→ Show confirmation dialog, call API, update row status

| T-07.4.3 | Add receipt download button | Frontend | FE | 1h |
| --- | --- | --- | --- | --- |

→ Generate simple PDF or HTML receipt and trigger download

USER STORY US-07.5 Subscriber Views Payment History

As a subscriber, I want to see my payment history so that I know what I have been charged.

| Priority: Medium | Points: 3 | Assignee: BE + FE | Status: To Do |
| --- | --- | --- | --- |

Acceptance Criteria:

GET /payments/me returns the logged-in subscriber's payment history

Payment History page shows real data

Each row shows: date, amount, status badge

| T-07.5.1 | Build GET /payments/me endpoint | Backend | BE | 1h |
| --- | --- | --- | --- | --- |

→ Returns only payments for the logged-in subscriber's subscription

| T-07.5.2 | Connect PaymentHistoryPage.vue to GET /payments/me | Frontend | FE | 2h |
| --- | --- | --- | --- | --- |

→ Replace static data, show status badges

EPIC EPIC-08 Inventory Management

| Priority: Medium | Story Points: 16 | Assigned To: BE + FE + DB | Status: To Do |
| --- | --- | --- | --- |

📌  Allow admin to manage the product catalog and track stock levels. Alert when stock is running low.

USER STORY US-08.1 Admin Manages Products

As an admin, I want to add, edit, and delete products in the inventory so that the product catalog is always up to date.

| Priority: Medium | Points: 10 | Assignee: BE + FE | Status: To Do |
| --- | --- | --- | --- |

Acceptance Criteria:

GET /products returns all products with stock levels

POST /products adds a new product

PUT /products/{id} updates product info or stock

DELETE /products/{id} removes a product (only if not in any locked box)

Admin inventory page shows real data

| T-08.1.1 | Create SQLAlchemy Product model | Database | DB | 2h |
| --- | --- | --- | --- | --- |

→ id, name, sku (unique), category, stock_quantity

| T-08.1.2 | Build GET /products and POST /products endpoints | Backend | BE | 2h |
| --- | --- | --- | --- | --- |

→ GET supports ?category= filter, POST requires admin

| T-08.1.3 | Build PUT /products/{id} and DELETE /products/{id} endpoints | Backend | BE | 2h |
| --- | --- | --- | --- | --- |

→ DELETE blocks if product is in a locked box

| T-08.1.4 | Connect InventoryPage.vue to real API | Frontend | FE | 3h |
| --- | --- | --- | --- | --- |

→ Load products, add Edit and Add Product modals

| T-08.1.5 | Add stock level color coding in InventoryPage.vue | Frontend | FE | 1h |
| --- | --- | --- | --- | --- |

→ Red if stock < 10, yellow if < 30, green if >= 30

USER STORY US-08.2 Admin Sees Low Stock Alerts

As an admin, I want to see products with low stock on the dashboard so that I can reorder them before they run out.

| Priority: Medium | Points: 4 | Assignee: BE + FE | Status: To Do |
| --- | --- | --- | --- |

Acceptance Criteria:

Dashboard shows "Low Stock" card with products where stock < 10

GET /products?low_stock=true returns only low stock products

Each row shows product name, category, and current stock

| T-08.2.1 | Add ?low_stock=true filter to GET /products endpoint | Backend | BE | 1h |
| --- | --- | --- | --- | --- |

→ Returns products where stock_quantity < 10

| T-08.2.2 | Connect admin Dashboard low stock card to GET /products?low_stock=true | Frontend | FE | 2h |
| --- | --- | --- | --- | --- |

→ Replace static data with real low stock items

| T-08.2.3 | Auto-deduct stock when a box is locked | Backend | BE | 1h |
| --- | --- | --- | --- | --- |

→ When admin locks a box, reduce stock_quantity for each product in the box

USER STORY US-08.3 Admin Can Update Stock Quantity

As an admin, I want to update the stock number when new products arrive at the warehouse so that the system always shows accurate stock.

| Priority: Medium | Points: 2 | Assignee: FE | Status: To Do |
| --- | --- | --- | --- |

Acceptance Criteria:

Stock field is editable in inventory page

Clicking "Update Stock" saves the new quantity

| T-08.3.1 | Add "Update Stock" input field and button to each product row in InventoryPage.vue | Frontend | FE | 2h |
| --- | --- | --- | --- | --- |

→ Input field with current quantity, save calls PUT /products/{id}

EPIC EPIC-09 Coupons, Referrals & Gift Subscriptions

| Priority: Medium | Story Points: 20 | Assigned To: BE + FE + DB | Status: To Do |
| --- | --- | --- | --- |

📌  Allow admin to create coupon codes and referral programs. Allow customers to buy gift subscriptions for others.

USER STORY US-09.1 Admin Manages Coupon Codes

As an admin, I want to create and manage discount coupon codes so that I can run promotions.

| Priority: Medium | Points: 8 | Assignee: BE + FE | Status: To Do |
| --- | --- | --- | --- |

Acceptance Criteria:

GET /coupons returns all coupons

POST /coupons creates a new coupon with a code, discount %, and expiry date

DELETE /coupons/{id} deletes a coupon

Coupons page shows all coupons with usage count

| T-09.1.1 | Create coupons table: id, code (unique), discount_percent, expires_at, usage_count | Backend | 2 | Databaseh |
| --- | --- | --- | --- | --- |

→ DB

| T-09.1.2 | Build GET /coupons, POST /coupons, DELETE /coupons/{id} endpoints | Backend | BE | 3h |
| --- | --- | --- | --- | --- |

→ All require admin JWT

| T-09.1.3 | Build POST /coupons/validate endpoint | Backend | BE | 1h |
| --- | --- | --- | --- | --- |

→ Check if code is valid and not expired, return discount amount

| T-09.1.4 | Connect CouponPage.vue coupons tab to real API | Frontend | FE | 2h |
| --- | --- | --- | --- | --- |

→ Show coupons table, add Create Coupon button and form

USER STORY US-09.2 Subscriber Can Apply a Coupon at Checkout

As a subscriber, I want to enter a coupon code when subscribing so that I get a discount on my first payment.

| Priority: Medium | Points: 4 | Assignee: FE + BE | Status: To Do |
| --- | --- | --- | --- |

Acceptance Criteria:

Coupon code input shown on subscribe/checkout page

Entering a valid code shows the discounted price

Invalid or expired code shows an error message

Discount is applied to first payment only

| T-09.2.1 | Add coupon code field to registration/checkout flow | Frontend | FE | 2h |
| --- | --- | --- | --- | --- |

→ Call POST /coupons/validate on apply, show discounted price

| T-09.2.2 | Apply coupon discount when creating subscription payment | Backend | BE | 2h |
| --- | --- | --- | --- | --- |

→ Reduce first payment amount by discount_percent

USER STORY US-09.3 Gift Subscription Purchase

As a buyer, I want to buy a subscription as a gift for someone so that I can give them the Morn Soda experience.

| Priority: Low | Points: 8 | Assignee: BE + FE | Status: To Do |
| --- | --- | --- | --- |

Acceptance Criteria:

Buyer can enter recipient name and email on gift purchase page

POST /subscriptions with gift_buyer_id creates gifted subscription

Recipient gets a welcome email with login link

Gifted subscription appears in admin list with "Gifted" badge

| T-09.3.1 | Add gift purchase form to website (plan + recipient email + duration) | Frontend | FE | 3h |
| --- | --- | --- | --- | --- |

→ Could be a new page or a modal on the homepage

| T-09.3.2 | Update POST /subscriptions to handle gift_buyer_id | Backend | BE | 3h |
| --- | --- | --- | --- | --- |

→ Create user account for recipient if not exists, status = gifted

| T-09.3.3 | Send welcome email to gift recipient using FastAPI-Mail | Backend | BE | 2h |
| --- | --- | --- | --- | --- |

→ Email includes login link and plan details

EPIC EPIC-10 Analytics & Reporting

| Priority: Medium | Story Points: 12 | Assigned To: BE + FE | Status: To Do |
| --- | --- | --- | --- |

📌  Provide admin with key business metrics: revenue, subscriber growth, churn rate, MRR, and monthly trends.

USER STORY US-10.1 Admin Dashboard Shows Real KPI Numbers

As an admin, I want the dashboard to show real numbers (total revenue, active subscribers, MRR, churn rate) so that I understand the business health.

| Priority: Medium | Points: 6 | Assignee: BE + FE | Status: To Do |
| --- | --- | --- | --- |

Acceptance Criteria:

GET /analytics/summary returns total revenue, active count, MRR, churn rate

All 4 KPI cards on admin dashboard show real data

Numbers update when data changes

| T-10.1.1 | Build GET /analytics/summary endpoint | Backend | BE | 3h |
| --- | --- | --- | --- | --- |

→ Calculate: total_revenue (SUM of completed payments), active_subscribers COUNT, MRR (active × avg price), churn_rate

| T-10.1.2 | Connect admin DashboardPage.vue KPI cards to GET /analytics/summary | Frontend | FE | 2h |
| --- | --- | --- | --- | --- |

→ Replace all static numbers with real API data

| T-10.1.3 | Connect recent payments list on dashboard to GET /payments?limit=5 | Frontend | FE | 1h |
| --- | --- | --- | --- | --- |

→ Show last 5 payments with status badge

USER STORY US-10.2 Admin Views Monthly Growth Report

As an admin, I want to see a monthly report of new subscribers, churned subscribers, and revenue so that I can track trends.

| Priority: Medium | Points: 6 | Assignee: BE + FE | Status: To Do |
| --- | --- | --- | --- |

Acceptance Criteria:

GET /analytics/monthly returns data per month for the last 6 months

Analytics page monthly table shows real data

Each row: month, new subscribers, churned, net growth, revenue

| T-10.2.1 | Build GET /analytics/monthly endpoint | Backend | BE | 4h |
| --- | --- | --- | --- | --- |

→ Group subscriptions created_at and cancelled_at by month, join with payment SUM

| T-10.2.2 | Connect AnalyticsPage.vue monthly table to GET /analytics/monthly | Frontend | FE | 2h |
| --- | --- | --- | --- | --- |

→ Replace static data, keep color coding for positive/negative growth

EPIC EPIC-11 Activity Log & Audit Trail

| Priority: Low | Story Points: 8 | Assigned To: BE + FE | Status: To Do |
| --- | --- | --- | --- |

📌  Record and display all important system actions (logins, payments, cancellations) so admins can audit what happened.

USER STORY US-11.1 System Records All Important Actions

As an admin, I want the system to record important actions automatically so that I have an audit trail if something goes wrong.

| Priority: Low | Points: 8 | Assignee: BE + FE | Status: To Do |
| --- | --- | --- | --- |

Acceptance Criteria:

activity_logs table records: user, action, description, ip, created_at

Login, logout, payment, cancellation, box lock events are all recorded

GET /activity-logs returns logs (admin only)

Admin activity log page shows real data

| T-11.1.1 | Create activity_logs table: id, user_id, action, description, ip_address, created_at | Backend | 1 | Databaseh |
| --- | --- | --- | --- | --- |

→ DB

| T-11.1.2 | Write log_action() helper function in backend | Backend | BE | 2h |
| --- | --- | --- | --- | --- |

→ Call this function from login, payment, cancellation endpoints

| T-11.1.3 | Add log_action() calls to all key endpoints | Backend | BE | 2h |
| --- | --- | --- | --- | --- |

→ Login, payment completed, payment failed, subscription cancelled, box locked

| T-11.1.4 | Build GET /activity-logs endpoint (admin only) | Backend | BE | 1h |
| --- | --- | --- | --- | --- |

→ Support ?search= and ?action= filters

| T-11.1.5 | Connect ActivityLogPage.vue to GET /activity-logs | Frontend | FE | 2h |
| --- | --- | --- | --- | --- |

→ Replace static data, keep search and filter

EPIC EPIC-12 Subscriber Profile Management

| Priority: Low | Story Points: 8 | Assigned To: BE + FE | Status: To Do |
| --- | --- | --- | --- |

📌  Allow subscribers to update their personal information, shipping address, and dietary preferences.

USER STORY US-12.1 Subscriber Updates Profile

As a subscriber, I want to update my name, shipping address, and dietary preferences so that my box is sent to the right place.

| Priority: Low | Points: 8 | Assignee: BE + FE | Status: To Do |
| --- | --- | --- | --- |

Acceptance Criteria:

GET /users/me returns the logged-in subscriber's profile

PATCH /users/me updates name, shipping_address, preferences

Profile page shows and saves real data

Success message shown after save

| T-12.1.1 | Add preferences column to users table (JSON or TEXT) | Database | DB | 1h |
| --- | --- | --- | --- | --- |

→ Store dietary preferences as JSON array

| T-12.1.2 | Build GET /users/me and PATCH /users/me endpoints | Backend | BE | 3h |
| --- | --- | --- | --- | --- |

→ Returns own user data, allows update of name, address, preferences

| T-12.1.3 | Connect ProfilePage.vue to GET /users/me and PATCH /users/me | Frontend | FE | 3h |
| --- | --- | --- | --- | --- |

→ Load real data into form fields, save on Submit

| T-12.1.4 | Add password change option to profile page | Backend | BE + FE | 1h |
| --- | --- | --- | --- | --- |

→ PATCH /users/me/password — require current password + new password

EPIC EPIC-13 Testing & Deployment

| Priority: High | Story Points: 16 | Assigned To: TL + All | Status: To Do |
| --- | --- | --- | --- |

📌  Test all features end-to-end and deploy the application to a server so it can be accessed from the internet.

USER STORY US-13.1 End-to-End Testing of All Flows

As a team lead, I want to test all major user flows so that we can find and fix bugs before submission.

| Priority: High | Points: 8 | Assignee: TL | Status: To Do |
| --- | --- | --- | --- |

Acceptance Criteria:

Registration and login work for all roles

Subscription lifecycle: subscribe, pause, resume, skip, cancel — all work correctly

Box curation: create, add products, lock — works correctly

Billing: charge runs, retry works, refund works

All admin pages show real data, no static placeholders remaining

| T-13.1.1 | Write test checklist and test all flows manually | Testing | TL | 4h |
| --- | --- | --- | --- | --- |

→ Follow the Business Flow Document step by step

| T-13.1.2 | Fix all bugs found during testing | Testing | All | 4h |
| --- | --- | --- | --- | --- |

→ Assign bug fixes to correct team member

USER STORY US-13.2 Deploy to Server

As a team lead, I want to deploy the frontend and backend to a server so that the teacher can access the project from any computer.

| Priority: High | Points: 8 | Assignee: TL | Status: To Do |
| --- | --- | --- | --- |

Acceptance Criteria:

Frontend deployed and accessible via URL

Backend API deployed and accessible

Database running on server with seed data

Login works on the live server

| T-13.2.1 | Build frontend for production: npm run build | Frontend | FE | 1h |
| --- | --- | --- | --- | --- |

→ Output goes to frontend/dist/ folder

| T-13.2.2 | Deploy frontend to Vercel or Netlify (free) | DevOps | TL | 2h |
| --- | --- | --- | --- | --- |

→ Connect to GitHub repo, set build command: npm run build

| T-13.2.3 | Deploy backend to Railway or Render (free) | DevOps | TL | 3h |
| --- | --- | --- | --- | --- |

→ Set environment variables (.env values) in the platform dashboard

| T-13.2.4 | Update Vue API base URL to point to live backend | Frontend | FE | 1h |
| --- | --- | --- | --- | --- |

→ Change http://localhost:8000 to the real server URL in Vue config

| T-13.2.5 | Test all features on live server before submission | Testing | TL | 2h |
| --- | --- | --- | --- | --- |

→ Login, subscribe, curate box, check payments on live URL

PROJECT SUMMARY

| Epic | Title | Priority | Team | Story Points |
| --- | --- | --- | --- | --- |
| EPIC-01 | Project Setup & Infrastructure | High | TL + DB + BE | 13 |
| EPIC-02 | Authentication & Login | High | BE + FE | 21 |
| EPIC-03 | Subscription Plan Management | High | BE + FE | 18 |
| EPIC-04 | Subscriber Management | High | BE + FE + DB | 20 |
| EPIC-05 | Subscription Lifecycle | High | BE + FE | 24 |
| EPIC-06 | Box Curation | High | BE + FE + DB | 22 |
| EPIC-07 | Billing & Payments | High | BE + FE + DB | 26 |
| EPIC-08 | Inventory Management | Medium | BE + FE + DB | 16 |
| EPIC-09 | Coupons, Referrals & Gifts | Medium | BE + FE + DB | 20 |
| EPIC-10 | Analytics & Reporting | Medium | BE + FE | 12 |
| EPIC-11 | Activity Log & Audit Trail | Low | BE + FE | 8 |
| EPIC-12 | Subscriber Profile Management | Low | BE + FE | 8 |
| EPIC-13 | Testing & Deployment | High | TL + All | 16 |
|  | TOTAL |  |  | 224 |

Estimated Timeline: 224 story points ÷ 4 developers = ~56 days (about 8 weeks)

Note: Frontend UI (Vue 3 + Tailwind) is already complete. All frontend tasks in this backlog are for connecting the UI to the real backend API.

Morn Soda Subscription Box Platform  |  Project Backlog  |  June 2026